## Slide 1: Project timeline
At-a-glance
needs
Identify needs based on personal circumstance.
3 to 6 months
options
Explore the type of environment you want to live in.
concept
Define the ideal house
2 to 4 weeks
land
Acquire the land.
1 to 3 months
design
Detail design of the house
4 to 8 weeks
2 to 4 weeks

## Slide 2: Project timeline
At-a-glance
permits
Estate, council and NHBRC enrolment.
3 to 6 months
funding
Cost estimate and sourcing of funding.
structure
Construction of the structure
5 to 8 months
finishes
Interior design and installation of finishes.
3 to 6 months
Occupation certificate
Estate and municipality inspect and issues occupation certificate
1 to 2 weeks
2 to 4 weeks